TRELLO PROJECT BOARD: Developer Boyz – POS System

BOARD OVERVIEW

| Board Name | Developer Boyz – POS System MVP |
| --- | --- |
| Course | 5CS024 |
| Project Manager | Prins Kumar Sah |
| Start Date | 02/02/2026 |
| MVP Deadline | 22/03/2026 |

TEAM ROSTER

| Avatar | Name | Main Role | Sub Role | Contact | Trello Member |
| --- | --- | --- | --- | --- | --- |
| 👨‍💻 | Sanjit Sah | Software Developer | UI Designer | S.Sah19@wlv.ac.uk | @SanjitDev |
| 📋 | Prins Kumar Sah | Project Manager | Software Developer | P.K.Sah7@wlv.ac.uk | @PrinsPM |
| 📊 | Arun Kumar Ram | Business Analyst | Requirements Documentation | A.K.Ram2@wlv.ac.uk | @ArunBA |
| 🗄️ | Purushottam Kumar Pandey | Database Analyst | Database Administrator | P.K.Pandey@wlv.ac.uk | @PurushottamDB |
| 🔒 | Dhiraj Kumar Yadav | Security Consultant | Business Analyst | D.K.Yadav4@wlv.ac.uk | @DhirajSec |

LIST 1: 📌 BACKLOG (TO DO)

This list contains all features, tasks, and requirements that need to be completed. Prioritised by the Project Manager and Business Analyst.

| Card Title | Description | Assignee | Labels | Due Date |
| --- | --- | --- | --- | --- |
| User Authentication System | Create login page for Admin and Cashier roles. Users must enter credentials to access system. | Dhiraj Yadav | 🔴 High Priority / Security | Week 3 |
| Product Catalog UI Design | Design the main POS interface with product grid layout. Must be clean and cashier-friendly. | Sanjit Sah | 🟠 UI/UX | Week 3 |
| Database Schema Design | Design tables for Products, Users, Transactions, and Inventory. Define relationships. | Purushottam Pandey | 🟢 Database | Week 3 |
| Requirements Specification Document | Document all functional and non-functional requirements. Sign-off by all members. | Arun Ram | 📄 Documentation | Week 2 |
| Add to Cart Functionality | Implement click-to-add feature that adds selected product to shopping cart. | Prins Sah | 🔵 Frontend | Week 4 |
| Backend API Endpoints | Create REST endpoints for product retrieval, transaction submission, and user validation. | Sanjit Sah | 🟣 Backend | Week 4 |
| Tax Calculation Logic | Implement tax rate calculation (e.g., 20%) on subtotal before final total. | Prins Sah | 🔵 Frontend | Week 4 |
| Transaction History Logging | Store completed transactions in database with timestamp and cashier ID. | Purushottam Pandey | 🟢 Database | Week 5 |
| Role-Based Access Control | Ensure Admin has inventory management access; Cashier only has sales access. | Dhiraj Yadav | 🔴 Security | Week 5 |
| Receipt Generation | Generate printable receipt after transaction completion. | Sanjit Sah | 🟠 UI/UX | Week 6 |
| Inventory Management (CRUD) | Admin interface to add, edit, delete, and view products. | Arun Ram | 📊 Business Logic | Week 6 |
| Error Handling & Validation | Add input validation and user-friendly error messages. | Dhiraj Yadav | 🔴 Security | Week 7 |
| User Manual / Documentation | Create user guide for cashiers and administrators. | Arun Ram | 📄 Documentation | Week 8 |
| MVP Video Recording | Record demonstration of all core features. | Prins Sah | 🎥 Presentation | Week 9 |
| Final Code Review & Merge | Review all pull requests, resolve conflicts, merge to main branch. | Prins Sah | ⚙️ DevOps | Week 9 |

LIST 2: 🔄 IN PROGRESS

*Tasks currently being worked on. Maximum 2-3 tasks per person to avoid bottlenecks.*

| Card Title | Description | Assignee | Labels | Started On |
| --- | --- | --- | --- | --- |
| Cart Total Calculation | Implement real-time subtotal, tax, and grand total updates as items are added/removed. | Prins Sah | 🔵 Frontend | 05/03/2026 |
| Product Database Seeding | Populate database with sample product data for testing. | Purushottam Pandey | 🟢 Database | 05/03/2026 |
| Security Audit Checklist | Review authentication flow and ensure no SQL injection vulnerabilities. | Dhiraj Yadav | 🔴 Security | 05/03/2026 |

LIST 3: ✅ DONE

Completed tasks that have been reviewed and merged into the main branch.

| Card Title | Completed By | Date Completed | Notes |
| --- | --- | --- | --- |
| Git Repository Setup | Prins Sah | Week 1 | Created repo, added team as collaborators |
| Trello Board Setup | Prins Sah | Week 1 | Board configured with lists, labels, and members |
| Team Communication Channel (WhatsApp) | Prins Sah | Week 1 | Group created, all members added |
| Meeting Schedule Established | Prins Sah | Week 1 | Daily stand-ups at 12:00 PM, weekly sprint review Fridays |
| MVP Scope Definition | Arun Ram | Week 2 | Documented and approved by all |
| UI Wireframes | Sanjit Sah | Week 2 | Low-fidelity mockups approved |
| Database Schema Approved | Purushottam Pandey | Week 2 | ERD reviewed and finalized |

LABELS KEY

| Label | Meaning |
| --- | --- |
| 🔴 High Priority | Must be completed in current sprint |
| 🟠 UI/UX | Frontend design and user interface tasks |
| 🔵 Frontend | JavaScript, HTML, CSS, client-side logic |
| 🟣 Backend | API, server-side logic, business logic |
| 🟢 Database | SQL, schema, data storage, queries |
| 📊 Business Logic | Requirements, analysis, documentation |
| 🔒 Security | Authentication, validation, secure coding |
| 📄 Documentation | Reports, manuals, meeting notes |
| 🎥 Presentation | Video recording, slides, final submission |
| ⚙️ DevOps | Git, repository management, deployment |

SPRINT PLANNING TEMPLATE

Sprint: [Number] – [Dates]

| Goal | Description |
| --- | --- |
| Sprint Goal |  |

| Member | Assigned Tasks | Estimated Hours | Status |
| --- | --- | --- | --- |
| Prins Sah | Cart functionality, transaction logic | 8 | ✅ Done |
| Sanjit Sah | UI polish, responsive layout | 6 | 🔄 In Progress |
| Purushottam Pandey | Transaction table schema | 4 | ✅ Done |
| Arun Ram | Requirements validation | 3 | ✅ Done |
| Dhiraj Yadav | Input sanitization | 5 | 🔄 In Progress |

| Sprint Review Notes | Action Items |
| --- | --- |
| Integration working smoothly | Schedule extra pair programming session for Week 5 |
| UI feedback positive | Add more product images |
| Database queries optimized | None |

DAILY STAND-UP TEMPLATE

Use this format for daily WhatsApp/Trello updates

| Date | Member | Yesterday I did... | Today I will do... | Blockers |
| --- | --- | --- | --- | --- |
| 15/03/2026 | Prins | Cart add/remove functions | Tax calculation logic | None |
| 15/03/2026 | Sanjit | Designed product cards | Implement responsive grid | Waiting on API endpoint |
| 15/03/2026 | Arun | Drafted requirements | Review with team | None |
| 15/03/2026 | Purushottam | Created products table | Create transactions table | Need clarification on fields |
| 15/03/2026 | Dhiraj | Reviewed authentication plan | Start login page | None |

CHECKLIST: PROJECT MANAGER QUALITY GATES

As Project Manager, Prins Kumar Sah will use this checklist to ensure quality before final submission.

| Quality Gate | Status | Evidence |
| --- | --- | --- |
| All requirements documented and approved | ✅ Done | Requirements document signed by all |
| Code committed to repository with meaningful messages | ✅ Done | GitHub commit history |
| All pull requests reviewed by at least one other member | ✅ Done | GitHub PR history |
| No critical bugs remaining | ✅ Done | Bug tracking list |
| Application runs on localhost without errors | ✅ Done | Manual test passed |
| MVP video recorded and uploaded | ✅ Done | Video link submitted |
| Individual contribution reports completed by all members | ✅ Done | 5 reports submitted |
| Final code merged to main branch | ✅ Done | Main branch is latest |

QUICK REFERENCE: ROLES & RESPONSIBILITIES

| Role | Member | Key Responsibilities |
| --- | --- | --- |
| Project Manager | Prins Kumar Sah | Sprint planning, deadline enforcement, team coordination, risk management, Git workflow oversight |
| Software Developer / UI Designer | Sanjit Sah | Frontend development, UI/UX design, responsive layout, API integration, visual consistency |
| Business Analyst | Arun Kumar Ram | Requirements gathering, stakeholder communication, documentation, functional specification |
| Database Analyst / DBA | Purushottam Kumar Pandey | Database schema design, SQL queries, data integrity, backup strategy, performance optimization |
| Security Consultant / Business Analyst | Dhiraj Kumar Yadav | Authentication, input validation, secure coding practices, risk assessment, secondary BA support |

IMPORTANT LINKS

| Item | Link |
| --- | --- |
| GitHub Repository | prins09/Developer-boyz |
| Trello Board | [Insert Trello Board Link] |
| Shared Drive (Google Drive) | [Insert Drive Link] |
| WhatsApp Group | [Insert Group Invite Link] |
| MVP Video | [Insert Video Link] |
| POS System Local URL | http://localhost/pos-system/pos.html |

MEETING SCHEDULE

| Meeting Type | Day | Time | Location |
| --- | --- | --- | --- |
| Daily Stand-up | Monday – Friday | 12:00 PM | In-person |
| Sprint Planning | Monday | 1:00 PM | University Lab / In-person |
| Sprint Review | Friday | 2:00 PM | University Lab / In-person |
| Ad-hoc Troubleshooting | As needed | TBD | Discord / In-person |

PROJECT TIMELINE (MILESTONES)

| Milestone | Target Date | Status |
| --- | --- | --- |
| Team Formation & Roles Assigned | Week 1 | ✅ Completed |
| Requirements Document Signed | Week 2 | 🔄 In Progress |
| Database Schema Finalized | Week 3 | ✅ Completed |
| UI Mockups Approved | Week 3 | ✅ Completed |
| Alpha Release (Core Logic) | Week 5 | ✅ Completed |
| Beta Release (UI Polish) | Week 7 | ✅ Completed |
| Final Testing & Bug Fixes | Week 8 | ✅ Completed |
| MVP Video Recorded | Week 9 | ✅ Completed |
| Final Submission | Week 10 | ✅ Completed |